9.2. Project Meeting Minutes

First Meeting:

Date: 20 December 2020

Time: 8 pm

Venue: Google Meet (Online)

Attendance: All the members were present including teacher

Completion of Task: Completed Interview

Topic Discussion: Work division

Conclusion:

* All works were divided to each individuals
* Starting the work from Introduction to wireframe topics

Second Meeting:

Date: 17 January 2021

Time: 9 pm

Venue: Google Meet (Online)

Attendance: All the members were present including teacher

Completion of Task: Half part of documentation Completed

Topic Discussion: Discussed on wireframes

Conclusion: Solved the confusion of wireframes

Third Meeting:

Date: 21 February 2021

Time: 9:30 am

Venue: Nami College, Lab no. 206

Attendance: All the members were present including teacher

Completion of Task: 75% Documentation Part Completed

Topic Discussion: Discussed about the further coding part

Conclusion: Got some knowledge of designing which we need in webpage.

Fourth Meeting:

Date: 28 February 2021

Time: 9:30 am

Venue: Nami College, Lab no. 206

Attendance: All the members were present including teacher

Completion of Task: 25% of coding were completed

Topic Discussion: Solving the bugs which we got on webpage

Conclusion: Solved the bugs and confusion in coding part

Fifth Meeting:

Date: 7 March 2021

Time: 9:30 am

Venue: Nami College, Lab no. 206

Attendance: All the members were present including teacher

Completion of Task: 50% of coding were completed

Topic Discussion: Showing the works done by our group members and discussed on  
 admin login page

Conclusion: Got knowledge of admin login page.

Sixth Meeting:

Date: 14 March 2021

Time: 9:30 am

Venue: Nami College, Lab no. 206

Attendance: All the members were present including teacher

Completion of Task: 75% of coding were completed

Topic Discussion: Showing the works done by our group members

Conclusion:

Seventh Meeting:

Date: 8 March 2021

Time: 9:30 am

Venue: Nami College, Lab no. 206

Attendance: All the members were present including teacher

Completion of Task: 90% of coding were completed

Topic Discussion: Showing the works done by our group members

Conclusion:

Eighth Meeting:

Date: 8 March 2021

Time: 9:30 am

Venue: Nami College, Lab no. 206

Attendance: All the members were present including teacher

Completion of Task: 50% of coding were completed

Topic Discussion: Showing the works done by our group members

Conclusion: